Rania Onboarding Runbook

B-Edge Launch Partner Setup

Step-by-step checklist for Rania's first day on B-Edge. Every step verified before the first real booking is taken.

Version 1  ·  May 2026

Prepared by Spark (Claude)  ·  B-Edge Engineering  ·  Confidential

# Table of Contents

# 1. Pre-Launch Prerequisites

Before Rania logs in for the first time, every item below must be complete. Edge is responsible for all of these.

| # | Item | Owner | Verified |
| --- | --- | --- | --- |
| 1 | Production API is live. GET /api/v1/health returns 200. | Edge | ☐ |
| 2 | HTTPS is working. cert-manager issued Let's Encrypt cert for api.b-edge.com | Edge | ☐ |
| 3 | WAL-G backup is configured and first base backup has been taken and verified. | Edge | ☐ |
| 4 | Uptime Kuma is monitoring /health and will alert Edge on WhatsApp. | Edge | ☐ |
| 5 | All 16 WhatsApp templates are APPROVED by Meta (status = APPROVED in Twilio console). | Edge | ☐ |
| 6 | Test booking has been created and cancelled end-to-end using a test account. | Edge | ☐ |
| 7 | Arabic RTL is correct on all booking screens (verified by a native Arabic speaker). | Edge | ☐ |
| 8 | Rania has the Artist Agreement signed. 6-month free period documented. | Edge + Rania | ☐ |
| 9 | Rania's WhatsApp number is registered and verified with Twilio. | Edge | ☐ |
| 10 | Edge's personal phone number is receiving Uptime Kuma alerts. | Edge | ☐ |

# 2. Rania Account Setup

Edge creates Rania's account directly in the database with the owner role. Rania never goes through the public registration flow — her account is pre-provisioned.

| Step | Action | Details |
| --- | --- | --- |
| 1 | Create Rania's user account | INSERT into users with role=artist, status=active. Use her real email and phone +961XXXXXXXXX. |
| 2 | Create the Salon record | INSERT into salons: name="Rania Studio", owner_id=Rania.id, subscription_plan=free, plan_expires_at=NOW()+6months. |
| 3 | Create Beirut store | INSERT into stores: salon_id, name="Rania Studio Beirut", city=Beirut, address=actual address, opening/closing times, same_day_notice_hours=4, weekday_buffer=150, weekend_buffer=90. |
| 4 | Create Tripoli store | INSERT into stores: same as above for Tripoli. early_bird_cutoff=07:30, full_makeup_earliest=11:00. |
| 5 | Create artist record | INSERT into artists: user_id=Rania.id, salon_id, stores=[Beirut, Tripoli], bio in Arabic and English. |
| 6 | Create team artist accounts | Repeat for Hadia, Mirvat, Hair Girl 1, Hair Girl 2, Assistant. Role=artist for each. Link to salon. |
| 7 | Set working hours | INSERT into business_hours for each store: Mon-Sun with correct open/close times per PRD. |
| 8 | Add services catalogue | INSERT all Rania services from PRD Section 5. duration_min, price, deposit_amount, has_processing_gap for kreatin/color services. |
| 9 | Set travel buffers | INSERT into artist_store_buffers: artist_id=Rania.id, from_store=Beirut, to_store=Tripoli, weekday_min=150, weekend_min=90. Repeat for all artists. |
| 10 | Upload portfolio photos | Use Cloudinary signed upload. Upload 10-15 of Rania's best work photos. Assign to her artist profile. |

# 3. Rania Walkthrough Session

Before go-live, Edge runs a 1-hour screen-share session with Rania. Every screen is walked through. Every Arabic string is verified with Rania directly.

| # | Session item | Pass criteria |
| --- | --- | --- |
| 1 | Log in to the Artist Dashboard on her phone | Rania can log in. Dashboard loads in Arabic. Calendar shows correctly. |
| 2 | View the calendar | Today's date is highlighted. No bookings yet. Navigation between days works. |
| 3 | View her service list | All services are listed with correct prices, durations, and Arabic names. |
| 4 | View her team | Hadia, Mirvat, Hair Girls, Assistant all appear with their correct roles. |
| 5 | Edge makes a test booking from the Customer PWA | Rania receives a WhatsApp notification in Arabic. It shows client name, service, date, time. |
| 6 | Rania approves the test booking | Booking moves to approved. Customer receives WhatsApp confirmation with deposit deadline. |
| 7 | Edge marks the test deposit as received (as Rania) | Booking moves to confirmed. Both parties receive WhatsApp confirmation. |
| 8 | Rania views the deposit queue | Test booking appears in deposit queue correctly. |
| 9 | Edge cancels the test booking (>24h before) | Refund due notification fires. Booking appears in refund queue. |
| 10 | Rania marks the test refund as sent | Refund completed notification fires. Booking status moves to refunded. |
| 11 | Edge reviews all Arabic strings with Rania | Every label, button, notification, and status message is correct in Lebanese Arabic. Any issues noted for fix before go-live. |
| 12 | Rania confirms she understands the deposit flow | Rania can explain how Wish Money deposit works without Edge prompting. |

# 4. Go-Live Day Checklist

The day Rania posts about B-Edge on Instagram and the first real customer books.

| # | Item | Owner |
| --- | --- | --- |
| 1 | Edge monitors Uptime Kuma dashboard for 2 hours after first Instagram post. | Edge |
| 2 | Edge has his phone on and ready to respond to any issue within 15 minutes. | Edge |
| 3 | Rania's first real booking comes in. Edge watches it from the backend (logs). | Edge |
| 4 | First booking goes through full flow: WhatsApp received, Rania approves, customer pays deposit, Rania marks received, confirmed. | Rania + Edge |
| 5 | Edge checks WAL-G backup ran after go-live day (next 2am cron). | Edge |
| 6 | Edge and Rania review first day: anything confusing? Any Arabic wrong? Any missing feature? | Edge + Rania |

# 5. Support Protocol

After go-live, Rania contacts Edge via WhatsApp for any issue. Edge's response time commitment:

| Severity | Example | Response time |
| --- | --- | --- |
| Critical — booking system down | No one can book. API is down. | 15 minutes. Day or night. |
| High — data issue | Wrong service price shown. Incorrect deposit amount. | 2 hours during waking hours. |
| Medium — UI confusion | Arabic label is wrong. Button not obvious. | 24 hours. |
| Low — enhancement request | New service to add. Availability change. | Next planned release. |

Document prepared by Spark (Claude)  ·  B-Edge Engineering  ·  May 2026  ·  Confidential